RESEARCH EXECUTION PLAN

Gated Attention for Vision Transformers

Eliminating Artifact Patches via SDPA-Output Gating

with Downstream Evaluation on Image Captioning

NITK Surathkal  •  B.Tech AI, V Semester  •  2025–2026

| Base Paper | Model | Primary Task | Timeline |
| --- | --- | --- | --- |
| Qiu et al. NeurIPS 2025 | ViT-B/16 (DeiT-B) | Image Captioning (COCO Captions) | 6 Phases ~14 Weeks |

# 1.  Project Overview

This document outlines the full execution plan for a research project that transfers the NeurIPS 2025 Best Paper gating mechanism (Qiu et al.) to Vision Transformers, with the primary downstream evaluation on the image captioning task using COCO Captions. The research introduces a novel Patch-Norm Gating (PNG) extension that conditions the gate on artifact patch signals, directly targeting the artifact-patch problem identified by Darcet et al. (2023).

Why Image Captioning as the Primary Task? (1) Requires both global semantics and local spatial accuracy. Captioning a scene correctly demands that the visual encoder captures object identities, spatial relationships, and fine-grained details — all of which are degraded by artifact patches. (2) Well-established benchmark. COCO Captions (Karpathy split) has standardized metrics: CIDEr, BLEU-4, METEOR, SPICE. Any improvement is directly comparable to prior art. (3) Cross-modal sensitivity. When artifact patches pass through to the vision-language interface (cross-attention), they generate hallucinated or wrong caption words — a direct, interpretable symptom of artifact damage. (4) Feasible at student scale. Using a pretrained ViT-B/16 as the frozen/fine-tuned encoder and a lightweight LSTM or GPT-2 decoder means the experiment fits on a single GPU within reasonable time.

# 2.  Research Questions

| RQ | Question | Measured By |
| --- | --- | --- |
| RQ1 | Does G1 SDPA-output gating reduce artifact patches in ViT? | % attention to high-norm patches, layer-wise |
| RQ2 | Does the G1-best position hierarchy from Qiu et al. transfer to vision? | Top-1 accuracy across G1–G5 ablation |
| RQ3 | Does gating improve image captioning quality? | CIDEr, BLEU-4, METEOR on COCO |
| RQ4 | Does PNG outperform standard G1 gating on captioning? | CIDEr delta: PNG vs G1 vs baseline |
| RQ5 | Does gating make register tokens unnecessary? | Gated-ViT vs ViT+Registers on captioning |
| RQ6 | Does training stability generalize to vision (larger LR tolerance)? | Loss curves, divergence rate at LR ×2 |

# 3.  Execution Phases

PHASE 1 Environment Setup & Baseline Reproduction ⏱ Week 1–2

### 3.1.1  Hardware & Software Requirements

- GPU: RTX 5070 (12GB VRAM) — sufficient for ViT-B/16 fine-tuning at batch 64

- Framework: PyTorch 2.x + timm (HuggingFace) for ViT implementations

- Key libraries: timm, transformers, pycocotools, nltk, pycocoevalcap

- Datasets to download: ImageNet-1K (ILSVRC 2012), COCO 2017 (train/val + captions)

### 3.1.2  Baseline Models to Reproduce

| Model | Pretrain | ImageNet Top-1 | Source |
| --- | --- | --- | --- |
| ViT-B/16 (vanilla) | ImageNet-21K | 81.8% | Dosovitskiy 2020 |
| DeiT-B/16 | ImageNet-1K only | 81.8% | Touvron 2021 |
| ViT-B/16 + Registers (4) | ImageNet-21K | ~82.0% | Darcet 2023 |
| DeiT-B + M-DGSA | ImageNet-1K | ~82.5% | Lygizou 2025 |

### 3.1.3  Deliverable

- Confirmed baseline Top-1 numbers reproduced on your hardware

- Artifact patch visualization script working (plot attention maps, identify high-norm patches)

- COCO captioning pipeline end-to-end: image → ViT encoder → decoder → CIDEr score

PHASE 2 Implement Gating Variants (G1–G5) ⏱ Week 3–4

### 3.2.1  Core Implementation

Modify the timm ViT attention block to support configurable gating. All variants share the same interface:

GatedAttention Class — Pseudocode class GatedAttention(nn.Module): # drop-in replacement for standard MHSA gate_pos: str # 'G1'¦'G2'¦'G3'¦'G4'¦'G5' granularity: str # 'elementwise'¦'headwise' head_specific: bool gate_type: str # 'standard'¦'png' (your novel variant) Standard G1 gate: Y' = Y ⊙ sigmoid(X @ W_gate) # head-specific, elementwise PNG gate: Y' = Y ⊙ sigmoid(X @ W_gate − β * ¦¦X¦¦_2 * e_gate) where β is a learned scalar init=0, e_gate is a head-specific learned direction vector

### 3.2.2  Five Gate Positions

| Gate | Applied After | Params Added | Expected Effect |
| --- | --- | --- | --- |
| G1 | SDPA output (headline) | H × d_k per layer | Best — breaks softmax constraint |
| G2 | Value projection | H_{kv} × d_k per layer | Good — adds non-linearity |
| G3 | Key projection | H_{kv} × d_k per layer | Weak |
| G4 | Query projection | H × d_k per layer | Weak |
| G5 | Dense output layer | d_model per layer | Ineffective — per paper |

### 3.2.3  Deliverable

- Single config-driven ViT that can run any gate position with one flag change

- Unit tests: gate scores are in [0,1], gate is truly head-specific, PNG gradient flows through β

- Parameter count confirmed: <2M additional parameters for G1 headwise on ViT-B

PHASE 3 Classification Ablation on ImageNet-1K ⏱ Week 5–7

This phase directly mirrors Table 1 from Qiu et al. but for vision. Run all gating variants on ImageNet-1K fine-tuning from the ImageNet-21K pretrained ViT-B/16 checkpoint.

### 3.3.1  Experiment Grid

| Experiment | Gate | Granularity | Head-Spec | Priority |
| --- | --- | --- | --- | --- |
| 1. Vanilla ViT-B/16 (baseline) | None | — | — | Must-do |
| 2. G1 Elementwise head-specific | G1 | Elem | Yes | Must-do |
| 3. G1 Headwise head-specific | G1 | Head | Yes | Must-do |
| 4. G1 Head-shared | G1 | Elem | No | Must-do |
| 5. G2 Value gate | G2 | Elem | Yes | Must-do |
| 6. G3 Key gate | G3 | Elem | Yes | Ablation |
| 7. G4 Query gate | G4 | Elem | Yes | Ablation |
| 8. G5 Dense output gate | G5 | Elem | Yes | Ablation |
| 9. PNG gate (novel) | G1-PNG | Elem | Yes | Must-do |
| 10. ViT + 4 Register Tokens | Registers | — | — | Comparison |

### 3.3.2  Training Protocol

- Optimizer: AdamW, weight decay 0.05

- LR: 5e-5 for fine-tuning (10 epochs). Separate run at LR ×2 to test training stability (RQ6)

- Batch size: 128 (fits in 12GB with ViT-B/16 at 224×224)

- Augmentation: RandAugment, Mixup, CutMix (standard DeiT recipe)

- Report: Top-1 accuracy, artifact patch proportion per layer, gate score mean & distribution (mirrors Table 4 in Qiu et al.)

### 3.3.3  Artifact Patch Analysis

- For each model variant: compute per-layer attention to high-norm patches (norm > 150)

- Baseline expected: ~35–40% attention wasted on artifacts

- G1 gated expected: <5% — this is your Figure 2 equivalent

- Plot gate score distributions (mirror Figure 3 in Qiu et al.)

### 3.3.4  Deliverable

- Table equivalent to Qiu et al. Table 1 — confirming G1 > G2 > others in vision

- Layer-wise artifact attention plot for baseline vs. G1 gate vs. PNG gate

- Training loss curves at standard and 2× learning rate

PHASE 4 Image Captioning Evaluation on COCO ⏱ Week 8–11

This is the primary contribution of your work. No prior gating paper (including Qiu et al. and M-DGSA) has evaluated on image captioning. You connect gating-induced artifact suppression to direct captioning quality improvement.

### 3.4.1  Captioning Architecture

Two-Stage Approach Stage 1 — Visual Encoder: Pretrained ViT-B/16 (vanilla or gated). Extract patch tokens from the last transformer layer. For captioning, use ALL patch tokens (196 patches for 224×224), not just the [CLS] token. Stage 2 — Language Decoder: Lightweight cross-attention decoder. Two options: • Option A (Simpler): GPT-2 Small with cross-attention adapters. Patch tokens fed as context via cross-attention. • Option B (Stronger): ClipCap-style MLP projector + GPT-2. Fast to train, well-established baseline. Recommendation: Use Option B (ClipCap-style). The MLP projector maps the 196×768 patch tokens to GPT-2 prefix embeddings. This isolates the encoder quality — changes in CIDEr directly reflect encoder quality, not decoder architecture choices.

### 3.4.2  Dataset & Metrics

- Dataset: COCO 2017 Captions (Karpathy split: 113,287 train / 5,000 val / 5,000 test)

- Primary metric: CIDEr-D (most sensitive to captioning quality, standard for COCO)

- Secondary metrics: BLEU-4, METEOR, ROUGE-L, SPICE

- Artifact analysis: For mismatched captions (model hallucinates an object), check if the relevant spatial region had its attention hijacked by an artifact patch

### 3.4.3  Experiment Grid for Captioning

| Encoder Config | Decoder | CIDEr (exp.) | RQ | Priority |
| --- | --- | --- | --- | --- |
| Vanilla ViT-B/16 (baseline) | ClipCap GPT-2 | — (baseline) | RQ3 | Must-do |
| ViT-B/16 + G1 Elementwise gate | ClipCap GPT-2 | +2–3 pts | RQ3 | Must-do |
| ViT-B/16 + PNG gate (novel) | ClipCap GPT-2 | +3–5 pts | RQ4 | Must-do |
| ViT-B/16 + 4 Register Tokens | ClipCap GPT-2 | +1–3 pts | RQ5 | Must-do |
| ViT-B/16 + G1 + Registers | ClipCap GPT-2 | Combination test | RQ5 | Optional |
| ViT-B/16 + G2 Value gate | ClipCap GPT-2 | Ablation | RQ3 | Ablation |
| ViT-B/16 + M-DGSA (repro.) | ClipCap GPT-2 | Comparison | — | Ablation |

### 3.4.4  Captioning Training Protocol

- Frozen encoder: First, freeze ViT encoder, train only the decoder (5 epochs). This validates encoder quality in isolation.

- End-to-end fine-tuning: Unfreeze encoder with LR 1e-5, decoder LR 1e-4 (5 more epochs). Differential LR required.

- Batch size: 32 image-caption pairs (limited by VRAM with full patch tokens)

- Loss: Cross-entropy on teacher-forced caption tokens

- Evaluation: Generate captions with beam search (beam=5). Score with pycocoevalcap.

### 3.4.5  Novel Analysis: Artifact-Hallucination Correlation

For each generated caption, compare to ground truth. For hallucinated object mentions (model says "cat" but image has no cat), trace which spatial patches had highest attention in the final encoder layer. Check if those patches correspond to high-norm artifact tokens. This creates a direct interpretable link: artifact patches → corrupt patch features → decoder hallucinates wrong objects.

PHASE 5 Analysis & Visualization ⏱ Week 12

### 3.5.1  Visualizations to Produce

| Figure | What It Shows | Maps To |
| --- | --- | --- |
| Layer-wise artifact attention (baseline vs G1 vs PNG) | Fraction of attention on high-norm patches per layer | Qiu et al. Fig. 2 |
| Gate score distributions | Histogram of sigmoid outputs, mean ≈ 0.1 for G1 | Qiu et al. Fig. 3 |
| Attention maps side-by-side | Baseline: messy. Gated: clean object focus | Darcet et al. Fig. 2 |
| Caption quality vs. encoder gate score sparsity | Sparser gate → higher CIDEr | Novel correlation plot |
| Hallucination rate vs. artifact patch proportion | More artifacts → more hallucinations | Novel analysis |
| PNG gate score heatmap on images | High score on salient regions, near-zero on background | Novel interpretability |

PHASE 6 Paper Writing ⏱ Week 13–14

### 3.6.1  Paper Structure

- Abstract: 4 sentences — problem, method, key result, impact

- Introduction: Motivate artifact patches, introduce gating transfer, state contributions

- Related Work: Qiu et al. 2025, Darcet 2023, M-DGSA 2025, ViT/DeiT baselines

- Method: G1–G5 taxonomy (from Qiu et al.), PNG formulation (your novelty)

- Experiments: ImageNet classification ablation, COCO captioning main results, artifact analysis

- Analysis: Artifact-hallucination correlation, gate score interpretability, training stability

- Conclusion: Summary + limitations + future work

### 3.6.2  Target Venues

- Primary: CVPR 2026 or ICCV 2025 (check deadlines). Vision venue is correct since contribution is in vision.

- Alternative: EMNLP or NAACL 2026 if framing as vision-language (captioning + gating)

- Workshop: ViLM Workshop at CVPR — lower bar, faster feedback, good for first submission

# 4.  Master Timeline

| Week | Phase | Key Deliverable | Status |
| --- | --- | --- | --- |
| 1–2 | Phase 1: Setup | Baselines reproduced, captioning pipeline working | Start here |
| 3–4 | Phase 2: Implement | G1–G5 gating + PNG in timm ViT, unit tested | — |
| 5–6 | Phase 3: Classif. (1) | G1–G5 ablation table, artifact plots | — |
| 7 | Phase 3: Classif. (2) | Training stability experiments (LR ×2) | — |
| 8–9 | Phase 4: Caption (1) | Frozen-encoder captioning results (all variants) | — |
| 10–11 | Phase 4: Caption (2) | End-to-end fine-tuning + hallucination analysis | — |
| 12 | Phase 5: Analysis | All 6 figures produced, PNG interpretability maps | — |
| 13–14 | Phase 6: Writing | Full paper draft, ready for advisor review | — |

# 5.  Risk Register & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| G1 gating does NOT reduce artifact patches in ViT | Low | Fallback: analyze WHY it fails — this is also a publishable negative result. Check if vision artifacts have different causal mechanism than language sinks. |
| Captioning CIDEr does not improve with gating | Medium | Shift framing: report classification improvement + artifact analysis as primary contribution, captioning as secondary. Still novel. |
| PNG gives no gain over standard G1 | Medium | PNG is still in the paper as an ablation. Rephrase to 'we evaluated a norm-conditioned variant' rather than 'our novel method outperforms'. |
| 12GB VRAM insufficient for end-to-end captioning | Medium | Use gradient checkpointing + bf16. Reduce batch to 16. Or use frozen encoder (Phase 4 Stage 1 only). |
| M-DGSA already covers the space too closely | Low | Your work differs: systematic G1–G5 transfer (they only use dual-branch), dense prediction (they only do classification), captioning (they never did this). |

# 6.  Recommended Code Structure

Project Repository Layout gated-vit/ ├── models/ │ ├── gated_vit.py # timm ViT + G1–G5 gate positions │ ├── png_gate.py # Patch-Norm Gating (your novelty) │ └── captioning.py # ClipCap-style decoder ├── train/ │ ├── train_imagenet.py # Phase 3 experiments │ └── train_caption.py # Phase 4 experiments ├── analysis/ │ ├── artifact_plots.py # Layer-wise attention to high-norm patches │ ├── gate_heatmaps.py # PNG gate score visualizations │ └── hallucination.py # Artifact-hallucination correlation ├── configs/ │ ├── baseline.yaml │ ├── g1_elementwise.yaml │ └── png_gate.yaml ├── eval/ │ └── coco_eval.py # CIDEr, BLEU-4, METEOR, SPICE └── scripts/ └── run_ablations.sh # Sweeps all 10 experiments automatically

# 7.  Key References

| Paper | Role in Your Work | Citation |
| --- | --- | --- |
| Qiu et al., Gated Attention for LLMs | Source mechanism (G1–G5 taxonomy) | NeurIPS 2025 Best Paper |
| Dosovitskiy et al., ViT (16×16 words) | Primary base model | ICLR 2021 / arXiv:2010.11929 |
| Touvron et al., DeiT | Training-from-scratch baseline | ICML 2021 / arXiv:2012.12877 |
| Darcet et al., ViT Need Registers | Defines the problem you solve | ICLR 2024 / arXiv:2309.16588 |
| Lygizou et al., M-DGSA | Closest prior work (must distinguish) | arXiv:2505.24054 (2025) |
| Mokady et al., ClipCap | Captioning architecture template | arXiv:2111.09734 (2021) |
| Lin et al., COCO Captions | Dataset + evaluation | ECCV 2014 |

Execution Plan v1.0  •  Gated Attention for Vision Transformers  •  NITK Surathkal 2025